**YouTube-Clone Group – Tue June 20, 2017 – Day 01**

* Resolved to do project in React
* Sign-in options
* Recommended videos related to selected video – decided to go with a generic selection that will be displayed for all users for now
* Ability to accept comments
* Views:
  + Login page
  + Landing page
  + Video page
* Ivor will keep a record of discussions and slack out
* Jessica to do MVP – wireframe – endpoints – schema
* Reed to share his database schema from his personal project – for sign-ins
* Loren setup Trello account “YouTube Clone in React”
* All team members logged in to project’s Trello account
* Intense session on Trello organizing tasks
* Tables for recording user profiles and comments
* Further functionality may include uploading videos
* Initially develop the app for desktop view and add responsiveness for smaller screens to our “if we have time” list
* Tech stack to include
  + React Redux Sass Node Express Massive PostgreSQL Passport/OAuth
* Loren created initial file structure and repo in GitHub at:
  + https://github.com/YouTube-Clone-Project/YouTube-Clone

**YouTube-Clone Group – Wed June 21, 2017 – Day 02**

* Stand-up